

Product Design and Operation

Project Initiation Document

GitHub: project-design-2019

4/23/2019

# Project Introduction

Psychological counselling is becoming more and more popular with fast developing of China, psychological illness and mental disease is hitting not only adult but also the kids. According to the World Health Organization, the morbidity is over 17% for kids, some efficient approach must be adopted to help those kids for metal disease preventing and treatment. The disease include depression, infantile autism, hyperactivity, transient tic disorder, obsessive-compulsive disorder, schizophrenia, etc.

# Team Members

PM:

* 明旭冉 Ade |16301013

Member:

* 邵传磊 15301046
* 高容昊 16301120
* 汤泓敏 16301132
* 杨心怡 16301165
* 辛鹏起 16301138

# Work Distribution

|  |  |
| --- | --- |
| Name | Role |
| Ade MING | PM, Designer, Analyst |
| Yang | Designer, Analyst |
| Tang | Designer |
| Gao | Designer |
| Xin | Designer |
| Shao | Designer |

# Project Schedule

**Project Plan**

|  |  |  |  |
| --- | --- | --- | --- |
| Project  Phase | Project Deliverable | Project  Participant | Project  Schedule |
| Initiation | * Project initiation document | Ming | 1 week |
| Design | * Project design document * Project prototype | Ming, Yang | 2 weeks |
| Implementation | * Project detail document | ALL | 5 weeks |
| Closeout | * Project closeout document | Ming | 1 week |

**Project Gantt Chart**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 |
| Phase 1 |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |
| Phase 3 |  |  |  |  |  |  |  |
| Phase 4 |  |  |  |  |  |  |  |

# Project General UI

|  |  |  |
| --- | --- | --- |
| ID | Project UI | Participant |
| 1 | **Intro** | MING |
| 2 | **Login** | YANG |
| 3 | **Registration** | YANG |
| 4 | **Retrieve password** | YANG |
| 5 | **Main page** | MING |
| 6 | **Query page** | SHAO |
| 7 | **Mall page** | XIN |
| 8 | **Test page** | YANG |
| 9 | **Hospital page** | GAO |
| 10 | **Lecture page** | TANG |
| 11 | **Knowledge page** | YANG |
| 12 | **Search page** | MING |
| 13 | **News page** | YANG |
| 14 | **Self page** | TANG |
| 15 | **Information page** | XIN |
| 16 | **Note page** | GAO |
| 17 | **History page** | SHAO |
| 18 | **Reset page** | TANG |

**Include but not limited to the 18 pages!**